Regular Meeting		November 10, 2020				8:00 am

Members present: Larry Skiftun, Tom Deede, Devin Long.  Bryon Brynjulson-via video conference.  Philip Hoff-absent.  Leon Klocke-Wells County Commissioner also in attendance.

Kale Van Bruggen and Stephanie Hedlund-Rinke-Noonan, Jennifer Malloy and Thomas Demke- Apex Engineering were also in attendance via video conference.

The Wells County Water Resource District Board meeting began at 8:00 am.

Minutes of the October 13, 2020 meeting were reviewed. Devin made the motion, seconded by Tom to approve the minutes.  All voting aye, motion carried.

The Middle Sheyenne 319 Watershed Project was discussed.

Hurdsfield Project

- The board reviewed the final retainage bill from BEK Consulting. Tom made the motion, seconded by Devin to pay the final bill.  All voting aye, motion carried.

- Mike Flick met with the board regarding the clean out that was started had to stop due to weather if it will be finished in 2021.  The board assured Mike it would be completed.

- The board discussed the shut off date for the pumps. Devin made the motion, seconded by Tom to shut down the pumps within the next 2 weeks.  All voting aye, motion carried.   Thomas will meet the board members on November 16th to shut down the pumps.  Larry will pick up insulation blankets to put over the pump.

- Jeff Johnson and Warren Strand-1st International Bank in Fessenden met with the board to go over the final loan papers. Stephanie also reviewed the documents with the board. Tom made the motion, seconded by Bryon to approve the Authorizing Resolution, Loan Agreement, Certificate of Indebtedness and Pledge Agreement.  Roll Call Vote: Skiftun: Yes, Deede: Yes, Long: Yes, Brynjulson: Yes.  Hoff: Absent.  Motion carried.

The board reviewed the Rosefield Dam Maintenance and Repair Agreement and Dam Bill of Sale they received from Kristopher Skadberg as this is part of the Oak Creek Drain.  As of now neither agreement has been executed, but the OSE would need this as part of the permit for the dam. The board feels this is an issue between Skadbergs and Monty Schaefer at this time.

Mike Waldoch met with the board regarding Weed Harvesting on the Sheyenne River. Mike explained the machine that does the Weed Harvesting.  Paul Gunderson-Harvey JDA is looking for grants to pay for this machine.  The district has no jurisdiction over the water.  The board had no issues if they want to pursue this

Discussion was held regarding when the SWC was going to do the final inspection on the Harvey Dam Culvert.  Jennifer will follow up with Karen Goeff to see if there is a plan for an inspection.

Discussion was held regarding the need for replacing culverts in the legal drains.  Many culverts are past their expectancy and are showing wear.  Leon asked the board to develop a two to three year plan and present it to the commission for future budgeting purposes.

Larry discussed with the board the required training each board member must take.  The board after the December meeting will complete their required training.

The board reviewed the bill from Apex Engineering. Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan.  Devin made the motion, seconded by Thomas to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6372 Apex Engineering- Engineering fees				$1300.00

#6373 Rinke-Noonan- Legal fees					  1455.00

#6374 Tammy Roehrich-Salary					  1154.38

#6375 Brad Wolbert-Salary-Gateman				    424.13

#6376 Wells County-Ottertail share				                  29.37

#6377 Larry Skiftun-per diem, mlge & exp				    853.84

#6378 Tom Deede-per diem, mloge & exp				    135.02

#6379 Devin Long-per diem, mlge & exp				    139.62

#6380 NDTC-phone/prepay						    250.00

#6381 Sykeston Township-Culvert cost share			  5000.00

Drain Fund

#605 BEK Consulting-Hurdsfield Project				60,692.11

#606 Apex Engineering-Engineering fees				   4113.05

#607 Rinke-Noonan-Legal fees					     162.50

#608 Northern Plains-Power-Hurdfield Project			   1504.00

#609 Larry Skiftun- Hurdfield Project			                 347.68

With no further business, meeting adjourned.

Approved:						Attest: