Regular Meeting			February 10, 2026               	        	 8:00 AM

Members present: Larry Skiftun, Bryon Brynjulson, and Tom Deede.

Kale Van Bruggen Rinke-Noonan and Thomas Demke Apex Engineering, were in attendance via video conference.

Visitors: Gary Heintz

The Wells County Water Resource District Board meeting began at 8:00 AM.

Minutes of the January 13, 2026, meeting were reviewed. Chad made the motion, seconded by Bryon to approve the minutes.  All voting aye, motion carried.

Minutes of the January 27, 2026 meeting were reviewed. Chad made the motion, seconded by Bryon to approve the minutes with the recommended changes.   All voting aye, motion carried.

Hurdsfield Project

- The WRD is waiting on a revised Operations Plan from DEQ.

Unauthorized Dam Complaint-Thompson v Roller

- Larry has been in contact with Lyndsey Roller regarding the breaching of the dike by July 1, 2026

- Chad made the motion, seconded by to send Lyndsey Roller-Zeien a letter that the spoil piles from the dam breach will be placed on the abandoned railroad property that the WRD acquired.  All voting aye, motion carried.

55th Ave Crossing in the Oak Creek Drain

- The WRD has not received a letter from Fairville Township that they will not be removing the new culvert.

Clean out in SW4 29-148-70

- The land is owned by the US Fish and Wildlife.  Bryon made the motion, seconded by Chad to have Apex contact the US Fish and Wildlife to see if they would do a site visit and allow this area to be cleaned out.  All voting aye, motion carried.

Elevation of Culverts 26/27-148-69

- The WRD will check the elevation in the spring.

DWR Water Development Plan

- Thomas reviewed the Wells County WRD DWR Development Plan that includes:

  - Harvey Dam & Spillway Pool Elevation

  - Rocky Run Snagging & Clearing

  - Pipestem Creek Snagging & Clearing

  - James River Snagging & Clearing

  - Progress Township Drain

  - Wells/Stutusman Co Drain

- Chad made the motion, seconded by Bryon to have Thomas resubmit the list to DWR.  All voting aye, motion carried.

Rocky Run Joint Water Board Meeting

- The annual meeting of the Rocky Run Joint Water Board meeting will be held in Carrington at 1:00pm at Chieftan on March 10, 2026

Legislative Updates

- Kale will review legislative updates on WRD issues as the arise.

Office Phone

- Discussion was held regarding the office phone.

- The WRD is paying for a monthly phone bill that is not used.

- Bryon made the motion, seconded by Chad to eliminate the office phone.  All voting aye, motion carried.

The board reviewed the bill from Apex Engineering.  Bryon made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan.  Chad made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Dakota Pump Control Bryon made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Houchin Tax Service.  Chad made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#7056 Larry Skiftun-per diem, mlge & exp			$580.20

#7057 Bryon Brynjulson-per diem, mlge & exp  		  470.90

#7058 Chad Reimche-per diem, mlge & exp			  410.00

#7059 Tammy Roehrich-Salary				1679.70

#7060 Apex Engineering-Engineering Services	            1094.00

#7061 VOID

#7062	Houchin Tax Service				     	    100.00

#7063 Harvey Park Board- 2026 Commitment	 	  2500.00

#7064 Wells Co-Ottertail Share				      36.28

#7065 VOID

#7066 Rinke-Noonan-Legal Fees				   2240.00

Drain Fund

#1031 Schimelfenig Construction-#1 clean out		  13640.00

#1032 Apex Engineering-Engineering Services		    3354.00

#1033 Rinke-Noonan-Legal Fees     				     7788.00

#1034 Dakota Pump Control-Hurdsfield Project		     318.00

#1035 Northern Plains Electric-Hurdsfield Power

With no further business, meeting adjourned.

Approved:					Attest: