Special Meeting			January 27, 2026               	        	8:00 am

Members present: Larry Skiftun, Tom Deede, Bryon Bryjulson, Devin Long and Chad Reimche

Kale Van Bruggen Rinke-Noonan and Thomas Demke Apex Engineering, were in attendance via video conference.

Brian Schimelfenig, Schimelfenig Construction was also in attendance.

Roller Dikes

- Kale reported that NRCS stated that the WRD can breach the Roller dike with no easement violations

- Spoil piles must be disposed of outside of the easement area.

- Bryon made the motion seconded by Chad to authorize the Roller family to have the spoil piles from the dam breach to be deposited on the nearby abandoned railroad site the WRD acquired.  All voting aye, motion carried.

- The WRD instructed Brian Schimelfenig, Schimelfenig Construction that he not to proceed unless and until Lyndsey Roller-Zeien or another authorized member of the Roller family contacts him to comply with the breach order.  Schimelfenig was informed that if the spoils are deposited on the nearby abandoned railroad site, to be mindful of the conveyance pipe buried there for the Hurdsfield Project.

The WRD Board members completed their 2026 Continuing Education hours.

With no further business, meeting adjourned.

Approved:						Attest: