Regular Meeting		November 9, 2021               		8:00 AM

Members present: Larry Skiftun, Tom Deede, Devin Long,and Chad Reimche.   Bryon Brynjulson absent.

Kale Van Bruggen-Rinke-Noonan, was in attendance via video conference.  Jennifer Malloy Apex Engineering were also in attendance via phone conference.

Visitors: Kris Skadberg and Chris Skadberg.

The Wells County Water Resource District Board meeting began at 8:00 am.

Minutes of the October 12, 2021 meeting were reviewed. Devin made the motion, seconded by Chad to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- Burlington Electric buried the conduit on November 2, 2021

- The pump has not been winterized yet.  Larry will work with our gateman on winterizing the pump.

- The new testing equipment has been delivered but has not been set up or tested.

- Apex Engineering sent photos, which are on file, of the current lake levels.

Harvey Dam

- Larry and Tom met with Karen Goeff at the Harvey Dam to inspect the culvert.

- The board reviewed photos comparing the current culvert conditions to previous year’s inspection photos.

- The district is still waiting on the water permit.

Highway 52 Bridge Clean-out

- Vince Sabbe with the ND DOT met with the board regarding clean out of cattails on the Hwy 52 bridge by Manfred.   He stated that the ND DOT would pay for the clean out in the DOT Right of Way and asked if the WRD would pay for the cleanout under the railroad bridge and a portion of the channel.  Chad made the motion, seconded by Devin to have Apex Engineering investigate how much would need to be cleaned out and what permits would be needed.  All voting aye, motion carried.

Drain #1 Easement

- Kale updated the board on the easement for clean out by the WC#14 culvert.  The district does not have an easement to do the cleanout.  The easement is held by the Fish & Wildlife.  Sam Pierce is the current property owner. Kale will contact the landowner for a letter of permission to clean out this area.

Monte Schaefer Project

- Monte met with the board in October to give them an update on the Rosefield Dam.  Monte is applying for a permit to improve/perform construction on the dam. The board discussed the project and will make comments once the official notice of the permit is received. The board will request a hydrology study be done to know the effects on surrounding landowners.

Highway 52/Drain #1 Culvert

- Apex reported that they are waiting on clarification from the NDDOT on a few permit items.  Stamped and signed plans are most likely needed prior to the permit application.

Beaver Dams

- Brent Keller, Wells County Road Foreman met with the board regarding beaver dams in Fram Township between 40-41st Ave.  Brent reported that the dam is 5ft high and across the river.  Devin made the motion, seconded by Chad to contact Chase Lake Wetland Management Office to remove the dam and any beavers.  All voting aye, motion carried,

Clean out Notifications

- The board discussed notifying landowners when the district will be cleaning out sections of our legal drains.  The board will discuss this further at their December meeting.

NDRWRDA 2022 Long-term Goals and Resolutions

- Kale reviewed with the board the Long-term Goals and Resolutions.  Kale did not see any goals or resolutions that would affect the WCWRD negatively.  The goals and resolutions are used during legislative session to legislate on behalf of WRD’s.

Water Conventions

- Tammy presented information on the ND Water Users Association and the ND Water Convention and Irrigation Workshop.   Board members were encourage to attend to be certified.

The board reviewed the bill from Apex Engineering.  Chad made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan. Tom made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6558 Larry Skiftun-per diem, mlge & exp				$737.17

#6559 Tom Deede- per diem, mlge & exp				  351.23

#6560 Devin Long-per diem, mlge & exp				  344.51

#6561 Chad Reimche- per diem, mlge & exp				  180.65

#6562 Tammy Roehrich-Salary					1200.55

#6563 Wells County-Ottertail share					    30.09

#6564 Apex Engineering-Engineering Services		             2015.00

#6565 Rinke-Noonan- Legal Fees					   500.00

#6566 NDTC-phone/prepay					               250.00

Drain Fund

#809 Apex Engineering-Engineering Services			   387.50

#810 Rinke-Noonan-Legal Fees					   195.00

#811 Northern Plains-Hurdsfield Power				   133.00

#812 Tech Sales-Hurdsfield Monitoring				 7273.00

#813 Burlington Electric-Hurdsfield Project			             2534.00

With no further business, meeting adjourned.

Approved:								Attest: