Regular Meeting		October 12, 2021               		7:00 AM

Members present: Tom Deede, Devin Long, Chad Reimche, and Bryon Brynjulson and Larry Skiftun by video conference.

Kale Van Bruggen-Rinke-Noonan, was in attendance via video conference.  Thomas Demke- Apex Engineering were also in attendance via video conference.

Visitors: Monty Schaefer, Doug Skadberg and Kris Skadberg

The Wells County Water Resource District Board meeting began at 7:00 am.

Minutes of the September 13, 2021 meeting were reviewed. Devin made the motion, seconded by Chad to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- The board reviewed the Burlington Electric Quote to bury the conduit. Chad made the motion, seconded by Bryon to approve the proposal and have Tom sign the proposal to bury the conduit.  All voting aye, motion carried.  Thomas will contact Burlington Electric.

- Discussion was held on winterizing the pumps. The board will coordinate winterizing the pumps with Burlington Electric.

- Discussion was held regarding completing the channel.  Bryon made the motion, seconded by Larry to hire Brian Scimelfenig to complete the channel.  All voting aye, motion carried.

Harvey Dam

- Discussion was held regarding the culvert inspection to be done by Karen Goeff.  The SWC would like to inspect the culvert at the end of October.  Discussion was held regarding our Gateman or SWC construction crew to help them shut off the low level draw down.  Bryon made the motion, seconded by Chad to have the SWC construction crew to work with Karen to shut off the low level draw down.  All voting aye, motion carried.

Highway 52 Bridge Cattail Clean-out

- Thomas spoke with Vince Sabbe from the NDDOT. The DOT would like the ROW and under the railroad bridge cleaned out.  The board stated that until it’s surveyed it’s unknown if it needs to be cleaned out.  Due to more information needed, Devin made the motion, seconded by Bryon to table this until more information is obtained  All voting aye, motion carried.

Railroad Ditch

- Devin was asked if the railroad ditch W of Bowdon had been fixed from the flooding in 2019.  Devin will check and report back to the board at the next meeting.

Rosefield Dam

- Monte Schaefer met with the board and gave an update on the Rosefield Dam.  He is applying for a permit to obtain the dam. Since this is at the bottom of the Oak Creek Drain, he was providing the board information on his permit.  Monte would like the WCWRD to waive the 45 day comment period.  The board did not feel they had enough information and did not know enough history on this project to waive their 45 day comment period.  The board will wait for the permit and make any necessary comments.

WC#14-Drain #1

- This needs to be cleaned out from the culvert and going north for ¼ of a mile.  The WRD does not have an easement to do the clean out.  The easement is held by the Fish & Wildlife.  Kale and Thomas will work on obtaining permission for the WRD to do this clean out.

The board reviewed the bill from Rinke-Noonan. Tom made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Schimelfenig Construction. Tom made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

#6550 Tom Deede- per diem, mlge & exp			$171.69

#6551 Devin Long- per diem, mlge & exp			  176.17

#6552 Bryon Brynjulson- per diem, mlge & exp		               200.81

#6553 Chad Reimche-per diem, mlge & exp			  177.29

#6554 Tammy Roehrich-salary & supplies		              1208.13

#6555 Rinke-Noonan-Legal Fees				 1651.00

#6556 Wells County-Ottertail share				     36.78

#6557 Schimelfenig Construction-Clean out-Sykeston Dam           1575.00

Drain Fund

#808 Northern Plains Electric-Hurdsfield Power			    134.00

With no further business, meeting adjourned.

Approved: 						Attest: