Regular Meeting			February 14, 2023			8:00 AM

Members present: Larry Skiftun, Tom Deede and Devin Long.

Kale VanBruggen-Rinke-Noonan, and Thomas Demke-Apex Engineering were in attendance via video conferencing.

The Wells County Water Resource District Board meeting began at 8:00 am.

Visitors:  Gary Heintz joined the meeting at 8:03am via video conferencing.

Visitors: Karen Goff and Damon Grabow –NDDWR, Jennifer Malloy and Chelsea Nible- joined the meeting at 8:30am to discuss the Harvey Dam Project

Minutes of the January 10, 2023 meeting were reviewed. Devin made the motion, seconded by Chad to approve the minutes with the recommended changes.  All voting aye, motion carried.

Hurdsfield Project

- Discussion was held on putting the monitoring equipment back in.  The equipment will be put back in when it will no longer freeze and before pumping begins.

Harvey Dam

- Apex Engineering is conducting the Hydrology Study to determine if the dam can hold the water.

- Discussion was held regarding if they study and design needs to meet the new Dam Standards, which will not be out for approximately 6 months to a year or if the study and design can be under the old Dam Standards.

- Karen Goff stated that the project can move forward under the old Dam Standards and they would recognize permits that came in before the new Dam Standards are implemented.  The Harvey Dam is considered a Medium Hazard Dam.

- Apex Engineering will have conversations with the DWR to discuss the project going forward.

Highway 52 Drain #1 Crossing

- The ND DOT is requesting a letter from the Corps of Engineers that a permit for this project is not needed.  Thomas will request that the Corps send the letter.

- Thomas has visited with contractors and there are contractors who are interested in this project.

- The board reviewed the Construction documents.  Tom made the motion, seconded by Chad to approve the construction documents.

Legislative Update

- Kale updated the board on SB’s 2037, 2326, 2036 and 2372, HB’s 1462, 1931 and 1239.  Kale recommended the board review and follow these bills as they affect WRD’s.

Richard and Eric Lies

- Richard and Eric Lies and Brian Schimelfenig-Schimelfenig Construction, met with the board regarding 29-148-68.  Part of the Oak Creek Channel is eroding due to water coming too fast into the channel.

- The board asked Apex Engineering to look at the area and provide options on how to fix the eroded areas and an estimate to fix those areas.

Rocky Run Joint Board Meeting

- The Annual Rocky Run Joint Board meeting will be held March 14, 2023 at 1:00 in Carrington at the Chieftan.

The board reviewed the bill from Apex Engineering. Bryon made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan. Devin made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Houchin Tax Service. Devin made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried

Tammy informed the board that the Harvey Park District requested the 2023 Commitment that is on the budget.

The following bills were allowed and ordered paid:

#6696 Larry Skiftun-per diem, mlge & exp				660.38

#6697 Tom Deede- per diem, mlge & exp				173.40

#6698 Devin Long- per diem, mlge & exp				178.64

#6699 Chad Reimche- per diem, mlge & exp				179.95

#6700 Bryon Brynjulson- per diem, mlge & exp			207.46

#6701 Tammy Roehrich- Salary				           1385.25

#6702 Apex Engineering- Engineering Services		           7165.00

#6703 Rinke-Noonan- Legal Fees					 813.50

#6704 Harvey Park District- 2023 Commitment		           2500.00

#6705 Houchin Tax Service- Tax Prep				   85.00

#6706 Wells County- Ottertail Share					   38.42

Drain Fund

#873 Apex Engineering-Engineering Services			$9695.00

#874 Rinke-Noonan- Legal Fees					    489.00

#875 Northern Plains Electric- Hurdsfield Power			    125.00

With no further business, meeting adjourned.

Approved:					Attest: