Regular Meeting			March 14, 2023			8:00 AM

Members present: Larry Skiftun, Tom Deede, Devin Long, and Chad Reimche

Bryon Brynjulson joined the meeting at 8:02am via video conference.

Kale VanBruggen-Rinke-Noonan, and Thomas Demke-Apex Engineering were in attendance via video conferencing.

The Wells County Water Resource District Board meeting began at 8:00 am.

Minutes of the February 14, 2023 meeting were reviewed. Devin made the motion, seconded by Chad to approve the minutes with the recommended changes.  All voting aye, motion carried.

Hurdsfield Project

- Discussion was held on putting the monitoring equipment back in.  The equipment will be put back in when it will no longer freeze and before pumping begins.

Harvey Dam

- Apex Engineering is conducting the Hydrology Study to determine if the dam can hold the water.

- Discussion was held regarding if they study and design needs to meet the new Dam Standards, which will not be out for approximately 6 months to a year or if the study and design can be under the old Dam Standards.

- Apex Engineering had conversations with the DWR to discuss the project going forward. DWR will not put in writing if the project would be approved under the old Dam Standards.

- Chad made the motion, seconded by Devin to have Apex Engineering design the Harvey Dam to the New Dam Standards which plans for a 1000 year event.  All voting aye, motion carried.

Highway 52 Drain #1 Crossing

- The board reviewed one quote from Mike Coleman Construction, Inc from Dillon, MT for $193,627.24 to bore a culvert.  The board requested Apex Engineering contact other contractors for additional quotes.

Rocky Run Joint Joint Board Meeting

- The 2023 Annual Meeting of the Rocky Run Joint Board will be March 14th, 2023 at 1:00pm at the Chieftan in Carrington.

Tile Permits/Conflict of Interest

- The board reviewed the Conflict of Interest from Rinke-Noonan regarding Tile Permits 2023-0001(Polries), 2023-0002 (Lies), and 2023-0003(Weckerly).  Tom made the motion, seconded by Devin to waive the Conflict of Interest from Rinke-Noonan.  All voting aye, motion carried.

- The board reviewed Tile Application 2023-0001. Larry Polries NW4 of 6-145-68 & NE4 of 145-68   Outlet: NW4 of 6-145-68   117 Acres  Tom made the motion, seconded by Devin to approve this Tile Application and sign the permit.  All voting aye, motion carried.

- The board reviewed Tile Application 2023-0002. Richard Lies SW/SE 4 of 5-148-68, NE4 of 8-148-68, SE4 of 8-148-68 & W2 of 9-148-68.  Outlet: SE4 of 8-148-68  382 Acres Tom made the motion, seconded by Devin to approve this Tile Application and sign the permit.  All voting aye, motion carried.

- The board reviewed Tile Application 2023-0003. Weckerly Family Limited Partnership #2  SE4 of 19-146-72, SW4 of 19-146-72  Outlet: SE4 of 19-146-72   150 Acres. Tom made the motion, seconded by Chad to approve this Tile Application and sign the permit.  All voting aye, motion carried.

Legislative Update

- Kale updated the board on Senate and House bills

- Kale recommended the board review and follow bills that affect the WRD’s.

Water Resource District Scholarships

- Kale reported to the board that a $1500 scholarship is available to students whose families have taken an active role in ND water resource management. They must attend a ND college or university.

The board reviewed the bill from Apex Engineering. Bryon made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan. Bryon made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6707 Larry Skiftun- per diem, mlge & exp				$346.81

#6708 Tom Deede- per diem, mlge & exp			              173.40

#6709 Devin Long- per diem, mlge & exp				  178.64

#6710 Chad Reimche- per diem, mlge & exp				  485.67

#6711 Tammy Roehrich-Salary					1385.25

#6712 NDTC- phone/prepay						  250.00

#6713 Wells Co-Ottertail share					    40.23

#6714 Apex Engineering-Engineering Services			2325.00

#6715 Rinke-Noonan- Legal Fees					9480.50

Drain Fund

#876 1st International Bank- Loan Pymt				$50,000.00

#877 Apex Engineering- Engineering Services			     4612.50

#878 Rinke-Noonan- Legal Fees					       592.50

#879 Northern Plains Electric- Hurdsfield Power			         91.00

With no further business, meeting adjourned.

Approved:							Attest