Regular Meeting			April 8, 2025	              	 8:00 AM

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson, and Devin Long

Kale Van Bruggen Rinke-Noonan and Thomas Demke, Apex Engineering, were in attendance via video conference.

Cheryl Ryan was in attendance to record the meeting

Gary Heintz was in attendance via video conference.

The Wells County Water Resource District Board meeting began at 8:00 AM.

Open mic – No comments.

Minutes of the March 13, 2025 meeting were reviewed. Devin made the motion, seconded by Bryon to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- Thomas reported that the sulfate levels are low in the tributaries so the pumps can be started.

- A water sample will need to be taken within 48 hours of startup.

55th Ave Crossing in the Oak Creek Drain

- It was filed with the court on January 27th and Judge Hovey will offer a decision in 60-90 days.

Haux Complaint

- Larry and Tom will visit the area and report their finding to Kale and the board.

- Bryon made the motion, seconded by Devin to have Kale present a Finding of Fact at the May meeting.

Fessenden Drain Culvert Replacement

- Wells County Road Foreman Brent Keller met with the board regarding a cement culvert on the road going out to the Fessenden football field is coming apart creating holes in the road.

- Devin made the motion, seconded by Tom to replace this culvert.  All voting aye, motion carried.

- UPDATE: holes in the road were made by gophers, culvert does not need to be replaced.

Mike Rexin joined the meeting at 8:31 via video conference.

Loewen/Wells-Stutsman Co Drainage Issue

- Met with the board to review the Apex Engineering report regarding drainage issues on the Wells/Stusman County line.  This drainage issue is in the S2-3-144-69 (Stutsman Co) from Sections 34/35-145-69 (Johnson Twp-Wells Co).

- Thomas reported that Apex Engineering will conduct a feasibility study and look at the easements with Game and Fish, and specifications with DEQ and DWR.  The feasibility study will be cost shared between Polries, Rexin and Loewens with the potential for other landowners cost sharing.

- After the study is complete a determination if this will be a private drain or an assessed drain.

- Mike Rexin will be the contact with Apex Engineering on this project.

Under 80 Acre Tile Notification

- The board reviewed the 2025-001 under 80 acres notification. Any tiling under 80 only requires notification to the WRD.

Harvey Reservoir Gate

- The gate to the reservoir gate was open and kids were crawling around the spillway.

- Larry purchased a lock for the gate.

- The fence that goes around the spillway is broken and needs repair.  Bryon made the motion, seconded by Tom to fix the fence.

- The board will contact the City of Harvey also regarding the fence.

2025 Culvert Replacement

- The board needs to update the 3-year plan for culvert replacement in the legal drains.

- Bryon made the motion, seconded by Tom to table this until May.  Larry will go through the list and update the list.

SB 2372 (2023) SB 2276 (2025) and Upcoming Legislation

- Kale reported on the proposed amendments and resolutions regarding water policies.

- Kale will continue to monitor the legislative session.

The board reviewed the bill from Apex Engineering.  Bryon made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6956 Larry Skiftun-per diem, mlge & exp

#6957 Tom Deede-per diem, mlge & exp

#6958 Bryon Brynjulson- per diem, mlge & exp

#6959 Devin Long- per diem, mlge & exp

#6960 Tammy Roehrich-Salary				1939.50

#6961 Patrick Doan-Salary-Gateman				  293.72

#6962 Apex Engineering-Engineering Services	            1818.50

#6963 Rinke-Noonan-Legal Fees				5710.00

#6964 Wells Co Treasurer-Ottertail share			    39.57

Drain Fund

#987 Apex Engineering-Engineering Fees			 310.50

#988 Rinke-Noonan- Legal Fees			           6731.50

With no further business, meeting adjourned.

Approved:						Attest: