Regular Meeting			May 12, 2026				7:00 AM

Members present: Larry Skiftun, Tom Deede, and Devin Long

Kale Van Bruggen Rinke-Noonan and Jennifer Malloy, Apex Engineering, were in attendance via video conference.

Visitors: Gary Heintz

The Wells County Water Resource District Board meeting began at 7:00 AM.

Minutes of the April 13, 2026, meeting were reviewed. Devin made the motion, seconded by Tom to approve the minutes.  All voting aye, motion carried.

Minutes of the April 23, 2026, meeting were reviewed. Tom made the motion, seconded by Devin to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- The pumps are currently off.

- The USGS monitoring site was installed at the wrong location and will be moved to the correct location soon.

Unauthorized Dam Complaint-Thompson v Roller

- There has been no response from the Roller family regarding breaching the dike.

- The dike must be breached by July 1, 2026 by the landowner.  If it is not breached by the landowner the WCWRD can breach the dike and assess the cost to the landowner along with engineering and legal expenses.

Clean out in SW4 29-148-70 (Drain #1)

- Tom made the motion, seconded by Devin to authorize Apex Engineering to investigate cattail spraying for Wells County Drain No. 1 near the Schindler WPA, including any necessary coordination with U.S. Fish and Wildlife Service and permitting agencies, and to evaluate long-term and permanent options to complete, improve, or extend the assessment drain to connect upstream and downstream flow, and to provide the Board with recommended alternatives and cost estimates.  All voting aye, motion carried.

Elevation of Culverts 7/8-148-69

- Jennifer presented a plan to the WRD to mitigate the lack of drainage in this area.

- To achieve positive drainage north of the intersection of ND30/49th Ave NE, 2 approach culverts will need to be lowered approximately a foot on 49th Ave NE.

- Approximately 460 linear feet of ND 30/15 would be regraded to a slope of 0.04%. One of the approach culverts are loc match the new invert elevations.

- The proposed work would be paid for by Bollingberg’s & Muscha’s.

Legislative Updates

- Kale had no updates at this time.

Right of Way Permit

- The board reviewed a ROW Permit from Joe Richter requesting to clean out the culverts and ditch on Highway 200 Mile Point 209.

- Tom made the motion, seconded by Devin to approve the ROW Permit for Maintenance Only.  All voting aye, motion carried

Clean-out Request-SE 24-147-69

- The board reviewed a clean out request from a landowner about cleaning out the SE corner of 24-147-69

- The WRD has no jurisdiction over this private drain.  The landowner will need to check the easement and ask for landowner permission.

Tile Permit 2025-0001

- Devin made the motion, seconded by Tom to direct Legal Counsel send a letter to the Tile System Permit No. 2025-0001 permittees and contractor requesting verification of the outlet location, discharge point, erosion-control measures, and any infrastructure located on or discharging to U.S. Fish and Wildlife Service property; to request as-built information and any road authority or U.S. FWS authorizations from the permittees and contractor; and to report back to the Board with recommendations regarding any required permit amendment, corrective action, or enforcement proceeding before regularly scheduled June Board meeting.  All voting aye, motion carried.

The board reviewed the bill from Apex Engineering.  Tom made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan.  Tom made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from In-Situ.  Tom made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Minnesota Valley Testing Lab.   Tom made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from the Wells County Recorder.   Chad made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#7087 Postmaster-Postage					   $ 78.00

#7088 Larry Skiftun-per diem, mlge & exp			  1023.55

#7089 Tom Deede-per diem, mlge & exp			    197.75

#7090 Devin Long-per diem, mlge & exp			   407.10	  			            #7091 Tammy Roehrich-Salary/Jt Brd Exp			 1679.70

#7092 Patrick Doan-Salary-Gateman			               640.81

#7093 Apex Engineering-Engineering Services	             1980.00

#7094 Rinke-Noonan- Legal Fees				   873.00

#7095 Wells Co Recorder-Recording Fees			     65.00

Drain Fund

#1044 Apex Engineering-Engineering Services		     440.00

#1045 Rinke-Noonan-Legal Fees     				     2763.50

#1046 In-Situ-Hurdsfield-Monitoring			       22.00

#1047 Minnesota Valley Testing Lab-Hurdsfield		     686.25

#1048 Northern Plains Electric-Hurdsfield Power		   1001.00

With no further business, meeting adjourned.

Approved:					Attest: