Regular Meeting			May 14, 2024	              	 7:00 AM

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson, Devin Long and Chad Reimche

Kale Van Bruggen-Rinke-Noonan, Thomas Demke, Apex Engineering, were in attendance via video conference.

The Wells County Water Resource District Board meeting began at 7:00 am.

Open mic – no comments.

Minutes of the April 9, 2024 meeting were reviewed. Tom made the motion, seconded by Bryon to approve the minutes.  All voting aye, motion carried.

Minutes of the May 3, 2024 special meeting were reviewed. Chad made the motion, seconded by CTom to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- Thomas reported that the monitoring equipment is in and operating.

- Sulfate levels are still high according to the monitoring equipment, so the pumps are not on.

- Discussion was held on having Minnesota Valley Testing Lab test the sulfate levels in Hurdsfield Lake and by the monitoring sites.  Bryon made the motion, seconded by Chad to have Apex Engineering contact Minnesota Valley Testing Lab (company that has done previous testing) to test the sulfate levels in Hurdsfield Lake and by the monitoring sites.  All voting aye, motion carried

55th Ave NE Crossing in the Oak Creek Drain

- Kale reported that a letter was sent and received by the Fairville Township officers that the township does not have jurisdiction over the crossings and that the township will take no further action of any sort with regards to the crossings.

- Larry reported to the board that Fairville Township hired Rue Construction to remove the gated culvert at the 55th Ave Crossing and the gated culvert south of this crossing.

- Larry reported that he met with Sheriff Kluth at the Richard Lies farm and the gates and culverts were there and were destroyed.

- Kale read the letter Alex Mastellar-Rinke-Noonan received from Alex Lies, Chairman of the Fairville Township stating Fairville Township believes they have the authority over the crossings.

- Devin made the motion, seconded by Bryon to have Kale and Alex Mastellar work with the Wells County States Attorney, Kathleen Murray, regarding a criminal referral for this issue.

Crossing between Hamburg and Oshkosh Township

- The WRD received a letter from the Hamburg Township officers that they have no issue with a request for a crossing between the SW4 of 32-149-69 and the NW4 of 1-148-70.

- Oshkosh Township is no longer putting in a Texas Crossing at this location.  Instead they will replace the 3- 36 inch culverts and cost share 60% WRD and 40% Township.

Hagemeister Clean out Request

- Brock Hagemeister and Keith Wachtel requested a clean out in 33-147-69.  Fish and Wildlife have the easement in the surrounding area.  The WRD has an easement for this area.  In order to do this cleanout, the landowners will need to pay for this cleanout.  The landowners and the contractor will need to sign an indemnification.

- Larry reported that he gave Hagemeisters a copy of the indemnification and the WRD has not received it back from them.

Drain #1 Culvert-Mark Schmitz concern

- Larry and Brian Schimelfenig have not taken elevations of the area to see how much drop there is before the James River.  Larry will coordinate with Brian Schimelfenig to complete this by the June meeting.

SB 2372

- Kale reported this will be a topic at the Water Topic Committee meeting.  Larry’s testimony from the Rocky Run Joint Board will be sent to the Chairman of the Water Topic Committee.

Rinke-Noonan Conflict Waiver-Re: Ellingson

- The board reviewed the Conflict of Interest regarding Tile Permits 2024-0004..Brian made the motion, seconded by Devin to sign the Conflict of Interests.  All voting aye, motion carried.

Tile Permit 2024-0004

- The board reviewed the 2024-0002 Tile permit. The WRD requested that the tiles be at a depth of 4 feet and to stay 10-15 feet outside of Drain #1 channel.  The landowner understands that the tile will be in the Drain #1 Right of Way and the WRD is not responsible for any damages to the tile.

- Bryon made the motion, seconded by Devin to approve this permit.  All voting aye, with Tom abstaining from the vote due to a conflict as this is a permit submitted by Tom.  Motion carried.

Printer

- Tammy reported that her 10-year-old printer is jamming.  Devin made the motion, seconded by Chad to purchase a new printer.  All voting aye, motion carried.

The board reviewed the bill from Apex Engineering.  Bryon made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan.  Tom made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6844 Larry Skiftun-per diem, mlge & exp				$1479.83

#6845 Tom Deede-per diem, mlge & exp				    347.35

#6846 Bryon Brynjulson-per diem, mlge & exp			    417.03

#6847 Devin Long-per diem, mlge & exp				    358.07

#6848 Chad Reimche-per diem, mlge & exp				    360.75

#6849 Tammy Roehrich-Salary					  1847.00

#6850 Apex Engineering-Engineering Services			  6809.50

#6851 Rinke-Noonan- Legal Fees					  4515.50

#6852 Sykeston Park Board- 2024 Commitment			  2500.00

#6853 Wells County Treasurer- Ottertail share		                  41.37

Drain Fund

#933 Apex Engineering- Engineering Services			  6107.47

#934 Northern Plains Electric-Hurdsfield Power			      78.00

With no further business, Devin made the motion, seconded by Tom to adjourn.

Approved:							Attest: