Regular Meeting			May 9, 2023		               7:00 AM

Members present: Larry Skiftun, Tom Deede, Chad Reimche, and Bryon Brynjulson

Kale Van Bruggen-Rinke-Noonan, Thomas Demke-Apex Engineering, were in attendance via video conferencing.

The Wells County Water Resource District Board meeting began at 7:00 am.

Gary Heintz joined the meeting via video conferencing at 7:02 am.

Devin Long joined the meeting via video conferencing at 7:05 am.

Chair Skiftun called for any corrections or additions to the agenda. Hearing no other additions or corrections, the Chair declared the agenda approved as amended.

Open mic – no comments.

Minutes of the April 11, 2023 meeting were reviewed. Tom made the motion, seconded by Bryon to approve the minutes.  All voting aye, motion carried.

Minutes of the April 24, 2023 special meeting were reviewed. Chad made the motion, seconded by Bryon to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- Thomas Demke reported that the pumps were turned on May 1st.  Samples were taken on May 3rd.

Harvey Dam

- The board reviewed the Hydrology and Hydraulics Report.

- No further action will be taken by the district due to no funding to continue with this project.

Highway 52 Drain #1 Crossing

- The board reviewed the Construction Contract from Mike Coleman Construction.  Made the motion, seconded by to sign the contract.  All voting aye, motion carried.

- Mark Schmitz and Dale Schmitz met with the board with concerns that they are at the bottom end of Drain #1 and are holding all the water from upstream and if there is away for upstream landowners to hold back the water.  Dale requested a copy of easements for Drain #1 crossings in his area.

- Kale explained the permit process and having to petition for changes to be made to the original design.

- The board reviewed the letter from Ted Seibel.

- The board asked Kale to send a letter to Mark Schmitz, Dale Schmitz and Ted Seibel

Emrick and Oak Creek Drain

- The Board discussed reconstructing and improving the gate platforms at crossings on the Emrick and Oak Creek Drains to improve safety. Gateman is making a list of the platforms that need replacing.  Devin reported that some of the gates also needs new screws to help with opening the gates.  Tom made the motion, seconded by Bryon to pursue fixing the platforms and replacing the screws in the gates.  All voting aye, motion carried.

Oak Creek Drain

- Larry reported that Oak Creek is causing a prairie trail between 29/30-148-67 to wash out in Eddy County. Tom made the motion, seconded by to Bryon to fix this area.  Cost share will be 60/40 with Rosefield Township in Eddy County. All voting aye, motion carried.

Legislative Update

- Kale updated the board on final resolutions of bills that were tracked for the district.

The board reviewed the bill from Apex Engineering Chad made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan. Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Pro Ag Solutions. Bryon made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Schimelfenig Construction. Tom made the motion, seconded by Bryon to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Tammy Roehrich. Tom made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6726 Larry Skiftun-per diem, mlge & exp				$1526.08

#6727 Tom Deede-per diem, mlge & exp				    335.02

#6728 Bryon Brynjulson- per diem, mlge & exp			    545.76

#6729 Chad Reimche- per diem, mlge & exp				    341.57

#6730 Tammy Roehrich-Salary					  1385.25

#6731 Apex Engineering-Engineering Services		           21,071.50

#6732 Rinke-Noonan- Legal Fees					  5287.50

#6733 VOID

#6734 Wells County-Ottertail share					      47.13

#6735 Tammy Roehrich-Jt Board Exp				     211.52

Drain Fund

#881 Apex Engineering- Engineering services			   5563.50

#882 Rinike-Noonan- Legal Fees					     276.50

#883 Pro Ag Solutions- Chemical					     649.65

#884 Schimelfenig Construction- Oak Creek Clean out    	               9275.00

#885 Wells Co Recorder-easement copies				         5.00

#886 Northern Plains Electric-Hurdsfield Power			       77.00

With no further business, meeting adjourned.

Approved:							Attest