Special Meeting			October 8, 2024	              	 7:00 AM

Members present: Larry Skiftun, Tom Deede, Bryon Brynjulson, Devin Long and Chad Reimche

Kale Van Bruggen, Rinke-Noonan, Thomas Demke, Apex Engineering, were in attendance via video conference.

Mark Schmitz joined the meeting at 7:17 AM

The Wells County Water Resource District Board meeting began at 7:00 AM.

Open mic – no comments.

Minutes of the September 17, 2024 meeting were reviewed. Tom made the motion, seconded by Chad to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- Larry reported that he current level is 2.5 feet below the pump vault.

Drain #1 Culvert-(Mark Schmitz)

- Culverts have been delivered to this site.

- Mark Schmitz met with the board and the board gave him an update

- Kale will draft a permission/ indemnification for Mark to sign.

- Devin made the motion, seconded by Chad to give authority to Larry to approve the scope of work based on Apex Engineering’s recommendation.

SB 2372

- Kale had no further updates at this time.

Tile Permit 2024-0007 (Revised)

- The board reviewed the 2024-0007 Revised Tile permit.

- Bryon made the motion, seconded by Devin to accept the revised project design with one intake received September 19, 2024 as part of Subsurface Water Management Permit 2024-0007, to determine that the revised design does not result in drainage of additional acres and does not require a permit amendment, and direct counsel to send notice of this determination to the applicant, the DWR, and to downstream landowners entitled to notice of the original permit.  All voting aye, motion carried

Schaefer Complaint-

- The board reviewed a complaint from Jeff Schaefer for the W2 of 8-148-68.

- The complaint states that there is an approach on Highway 15 that has a gate on the west side preventing Oak Creek water from going east.  Jeff would like to put a gate on the east side to prevent water from Richard Lies hill water from coming on to him.  He would like the water to go directly south like it was designed.

- This culvert is in the Highway ROW.  Larry will contact DOT to see if they received a permit.

Loewen Drainage Complaint

- A complaint was filed with the SCWRD regarding drainage from Wells County causing issues.

- The board will not act on this until a complaint is filed with the WCWRD.

55th Ave NE Crossing in the Oak Creek Drain

The WRD attorney, Kale Van Bruggen advised the WRD to go into executive session to receive and discuss legal consultation regarding potential litigation over the crossings.  The legal authority for closing this portion of the meeting is North Dakota Century Code sections 44-04-19.1(2) & (5).  Bryon made the motion, seconded by Chad to discuss this topic in Executive Session authorizing Kale Van Bruggen, Alex Mastellar-Rinke-Nonnan and Thomas Demke-Apex Engineering, and Tammy Roehrich, WRD Secretary to also attend the executive session.

Motion carried by Roll Call Vote.

- Roll Call Vote:

- Skiftun-YES

- Deede-YES

- Brynjulson-YES

- Long-YES

- Reimche-YES

The Executive Session of the Wells County Water Resource District began at 7:42AM and was attended by: Larry Skiftun, Tom Deede, Bryon Brynjulson, Devin Long, Chad Reimche, Tammy Roehrich, WRD Secretary and Attorney Kale Van Bruggen, and Attorney Alex Mastellar with Rinke-Noonan. Also, Thomas Demke with Apex Engineering.

Devin made the motion, seconded by Tom to close Executive Session of the Wells County Water Resource District at 7:57 AM.  All voting aye, motion carried.   Members of the public were invited to return to the meeting room.  No members of the public joined the meeting.

- Devin made the motion, seconded by Chad to approve the draft Findings of Fact, Conclusions of Law, and Order regarding collection of costs for removal of the obstruction to Oak Creek Drain Northeast Branch from Fairville Township, and to direct the District’s counsel to send notice of the District’s decision to the Township and its attorneys, setting the payment due date as 30 days within the date of the Order.  All voting aye, motion carried.

The board reviewed the bill from Local Ag Solutions.  Devin made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Pat Biel Trucking.  Devin made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Schimelfenig Construction. Devin made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

Tammy reviewed the current balance in the Drain account and recommended transferring $10,000 from the General Fund to the Drain Fund. Tom made the motion, seconded by Chad to transfer the funds.  All voting aye, motion carried.  These funds will need to be paid back to the General Fund.

The following bills were allowed and paid:

#6894 Larry Skiftun-per diem, mlge & exp				553.84

#6895 Tom Deede- per diem, mlge & exp				173.67

#6896 Bryon Brynjulson-per diem, mlge & exp			208.51

#6897 Devin Long-per diem, mlge & exp				367.45

# 6898 Chad Reimche-per diem, mlge & exp				180.37

# 6899 Tammy Roehrich-Salary				          1847.00

#6900 Patrick Doan- Salary-Gateman				  41.11

#6901 Wells County-Ottertail Share					   37.65

#6902 Local Ag Solutions- James River Spraying			 317.80

Drain Fund

#962 Pat Biel Trucking-OC Culverts					8950.11

#963 Schimelfenig Const-OC Culverts Install			4087.50

#964 VOID

#965 Northern Plains Electric-Hurdsfield Power			    60.00

With no further business, meeting adjourned.

Approved:					Attest: