Regular Meeting  			September 10, 2019		7:00 am

Members present: Larry Skiftun, Philip Hoff, Tom Deede and Devin Long.

Kale Van Brruggen-Rinke-Noonan was also in attendance.

Visitors: Larry Fandrich-landowner and Terry Marrow-Central Plains Rural Water District.

The Wells County Water Resource District Board meeting began at 7:02 am.

Minutes of the August 13, 2019 meeting were reviewed. Philip made the motion, seconded by Tom to approve the minutes.  All voting aye, motion carried.

The Middle Sheyenne 319 Watershed Project was reviewed.

Hurdsfield Project:

- Reviewed the email from Jennifer Malloy-Apex Engineering.

- Jennifer stated that the USACE-404 permit should be signed on Friday, September 13th

- Apex has been working with BEK Consulting (contractor) and has sent them the revisions of moving the control structure to the east and placing fencing around the structure.

- Steve Robinson from USGS stated they could update the effective date of the agreement for monitoring to June 2020.

- Discussion was held regarding collecting tax dollars for 2020 for the Hurdsfield Project.  Philip made the motion, seconded by Tom to authorize assessments for the Hurdsfield Project for 2020.  All voting aye, motion carried Tammy will work with Kale and Apex Engineering to have the proper documentation to levy the taxes.

- Landowners who contributed funds to the project will receive a letter asking if they would like their funds back or placed towards the balance of the tax levy.

Harvey Dam

- Trees have not been removed yet.

- The SWC will be dewatering the 12.5’ structural pipe at the end of September to inspect the condition of the pipe.

Larry Fandrich met with the board regarding the Hurdsfield Project with concerns over more water in the James River.  Larry stated that there was a Supreme Court decision that the county was to place bigger culverts to help with flooding issues and this was not done.  Kale will look into this.

Discussion was held regarding surveying the areas of drains we are working on, so the district has a record of elevations that can be placed on Google Maps for future reference.  Tom made the motion, seconded by Devon, to have Larry contact Ellingson’s for a price to do this.  All voting aye, motion carried.

Discussion was held regarding assessments on the legal drains:

Philip made the motion, seconded by Devon to place $.050 per acre on Drain #1.  All voting aye, motion carried.

Philip made the motion, seconded by Tom to place $1.00 per acre on Emrick.  All voting aye, motion carried.

Tom made the motion, seconded by Philip to place $1.00 per acre on Hamburg/West Norway.  All voting aye, motion carried.

Tom made the motion, seconded by Devon to place .50 per acre on Heimdal.  All voting aye, motion carried.

Philip made the motion, seconded by Devon to place $1.00 per acre on Oak Creek.  All voting aye, motion carried.

Tom made the motion, seconded by Philip to place $20 per parcel (city lot) and $2.00 per acre on the Fessenden Drain. All voting aye, motion carried.

Discussion was held regarding the funds Oak Creek borrowed from the Money Market account for Lateral E.  Philip made the motion, seconded by Tom to take $50,000 out of Oak Creek and pay it to the Money Market account. All voting aye, motion carried.   Oak Creek will still owe the Money Market account $15,000.

Bills were reviewed:

Tom made the motion, seconded by Devon to pay the Rinke-Noonan bill.  All voting aye, motion carried.

Devon made the motion, seconded by Tom to pay D&R Kost bill for the Sellie Dam rip rap.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6231 Larry Skiftun-per diem, mlge & exp 					$386.33

#6232 Tom Deede-per diem, mlge & exp					  125.88

#6233 VOID

#6234 Devon Long-per diem, mlge & exp					   130.52

#6235 Philip Hoff- per diem, mlge & exp					   288.88

#6236 Tammy Roehrich-Salary						   923.50

#6237 Rinke-Noonan-Legal Fees						  5167.00

#6238 D&R Kost- Sellie Dam						 6037.50

With no further business, meeting adjourned.

Approved:  						Attest: