Special Meeting			December 20, 2023	               8:00 AM

Members present: Larry Skiftun, Tom Deede Bryon Brynjulson, Devin Long and Chad Reimche

Kale Van Bruggen-Rinke-Noonan was in attendance via video conferencing.

Thomas Demke, Apex Engineering was also in attendance.

Gary Heintz was in attendance via video conference.

The Wells County Water Resource District Board meeting began at 8:00 am.

Open mic – no comments.

Minutes of the November 14, 2023 meeting were reviewed. Devin made the motion, seconded by Tom to approve the minutes.  All voting aye, motion carried.

Richard, Eric and Alex Lies joined the meeting.

Rodney Lloyd joined the meeting.

Hurdsfield Project

- Thomas reported that that monitoring equipment has been removed.

- Schimelfenig Construction has finished the channel.

Highway 52 Drain #1 Crossing

- Coleman Construction is completing the culvert installation under Highway 52.

- Thomas reported that Coleman Construction went past the deadline and rip rapped the end of the culverts at no cost in place of liquidated damages.

- Thomas reported that Coleman Construction will send the final invoice.  Tom made the motion, seconded by Chad to pay the final invoice.  All voting aye, motion carried.

- Tammy reported that money will need to be transferred from the Money Market Account into the Drain Account to pay this invoice.  Tom made the motion, seconded by Devin to move the appropriate funds.  All voting aye, motion carried.

Crossing between Hamburg and Oshkosh Township

- The WRD received a letter from the Hamburg Township officers that they have no issue with a request for a crossing between the SW4 of 32-149-69 and the NW4 of 1-148-70.

- The WRD is waiting on a letter from Oshkosh Township.

- The WRD is requesting letters from landowners in the SW4 of 32-149-69 and the NW4 of 1-148-70.

Richard Lies Easement

- Kale updated the easement and is waiting on a signature from Richard Lies.

SB2372

- Kale reported that there has not been any additional information regarding this.  He will continue to monitor this bill and report any updates to the board.

- Kale reported that the ND WRDA will be offering amendments in the 2025 legislative session.

Rodney Lloyd

- Rodney Lloyd would like a lateral in the S4-Section 23/24-148-70 cleaned out.

- This is a private lateral and Rodney would need an easement to go onto private property to do the clean out.

- The board recommended visiting with the landowner and not the renter regarding this clean out.

Culvert in Sections 1 and 2-148-71-(Beau Weigelt)

- Larry reported that he was called from a landowner requesting culvert between Sections 1 and 2-148-71.  The board determined this was a township issue.

- The board will determine if the water will flow into Drain #1

Richard Lies Request

- Richard Lies dropped a letter off with the WRD secretary requesting the following information:

  - Minutes from 2020, 2021, 2022, and 2023.

  - Oak Creek Plans with laterals and culvert sizes

  - Any changes done to the project regarding culvert sizes, elevations and location.

  - Engineering and hydrology studies for the lateral that runs through 13-148-69,  24-148-69, 30-148-68 and 29-148-68.

- Richard, Eric and Alex Lies met with the board and questioned again replacing the 21 inch culvert with a 24 inch culvert in the center of Section 13 in Oak Creek Drain.  Thomas and the board explained that the 24 inch culvert will allow the water to not go over the top of the road and will keep the water in the Oak Creek Lateral.  This will give more control over the water instead of the potential for the road washing out and losing control of the water and washing out additional roads.

- Richard requested more information from Apex Engineering.  Thomas compile the information for Richard.

Joey Allmaras

- Joey Allmaras met with the board to discuss the feasibility of purchasing a drone or UTV to spray the drains in Wells County.

- Joey and the WRD will continue discussions regarding this project.

Dakota Pump Control Service Agreement

- The board reviewed the 2024 contract for the Hurdsfield Pump. Bryon made the motion, seconded by Thomas to sign the agreement.  All voting aye, motion carried

2024 Rinke-Noonan Hourly Rates

- The board reviewed the Rinke-Noonan hourly rates for 2024.

March 12, 2024 Meeting Date

- The meeting room is booked for the March 12th meeting.  Tom made the motion, seconded by Bryon to move the date to March 14th.  All voting aye, motion carried.

- Discussion was held to have the Rocky Run Joint Board meeting at 1:00 pm on March 14.  Tammy will check with Eddy and Foster County.

The board reviewed the bill from Apex Engineering, Devin made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan.  Tom made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6795 Postmaster-Lies letter						$11.89

#6796 Wells Co-Ottertail Share					  31.87

#6797 Void

#6798 Chad Reimche- per diem, mlge & exp				179.95

#6799 Devin Long- per diem, mlge & exp				476.50

#6800 Bryon Brynjulson- per diem, mlge & exp			388.73

#6801 Tom Deede- per diem, mlge & exp				173.40

#6802 Tammy Roehrich-Salary				          1385.25

#6803 Apex Engineering- Engineering Services			977.50

#6804 Larry Skiftun- per diem, mlge & exp			          1226.44

#6805 Rinke-Noonan- Legal Fees				           1814.00

Drain Fund

#912 Apex Engineering-Engineering Services			$1360.00

#913 Northern Plains Power	-Hurdsfield Power			      75.00

#914 Mike Coleman Const-Drain #1				         132,967.18

#915 Postmaster-Postage to mail Coleman check			      28.75

Approved:					Attest: