Special Meeting			October 17, 2023	               7:00 AM

Members present: Larry Skiftun, Tom Deede, Bryon Brynjuson, Devin Long and Chad Reimche

Kale Van Bruggen-Rinke-Noonan and Thomas Demke, Apex Engineering were in attendance via video conferencing.

The Wells County Water Resource District Board meeting began at 7:00 am.

Open mic – no comments.

Minutes of the September 19, 2023 meeting were reviewed. Tom made the motion, seconded by Chad to approve the minutes.  All voting aye, motion carried.

Hurdsfield Project

- Thomas reported that that monitoring equipment will need to be removed before freeze up and Thomas will file the end of year report with DEQ.

- Schimelfenig Construction will be finishing the final channel soon.

Highway 52 Drain #1 Crossing

- Coleman Construction is estimating to start November 6th.

Oak Creek Culvert

- Discussion was held regarding the culvert in the south lateral between Section 27/28-148-69.  Tom made the motion, seconded by Bryon, to table this culvert issue.  All voting aye, motion carried.

Richard Lies Easement

- Kale updated the easement and is waiting on a signature from Richard Lies

SB2372

- Kale reported that there has not been any additional information regarding this.  He will continue to monitor this bill and report any updates to the board.

Eddy County Culvert-Oak Creek

- Larry contacted Rue Construction and they will replace this culvert this fall.  This has not yet been completed.

Conflict of Interest

- The board reviewed the Conflict of Interest from Rinke-Noonan regarding tile permit 2023-004. Bryon made the motion, seconded by Chad to waive the Conflict of Interest.  All voting aye, motion carried.

Tile Permit

- The board reviewed tile permit application 2023-004.  Devin made the motion, seconded by Chad to approve the application and sign the permit, pending application fee.  All voting aye, motion carried.

7:21AM-Gary Heintz joined the meeting.

Larry Fandrich

- Larry and Road Foreman Brent Keller reviewed the fence that was placed across the James River in the NE4 of 15-148-72 south of Old Highway 52.  Photos of the area were reviewed.  Devin made the motion, seconded by Chad that the fence is an obstruction in a waterway.  All voting aye, motion carried.

- The board discussed options for Larry Fandrich’s fence.  Devin made the motion, seconded by Chad to have Kale send a letter to Larry Fandrich stating that his fence is an obstruction and he needs to remove it in 30 days and give him options on where he can relocate the fence.  All voting aye, motion carried.

Larry turned the meeting over to Tom.

Larry Skiftun ROW Permit/Tile Notification

- The board reviewed Larry’s ROW Permit to clean out 2 acres, approximately 100 yards long in 28-149-69.  Devin made the motion, seconded by Chad to approve the ROW permit.  All voting aye, motion carried.

- The board reviewed the Tile Notification from Larry.  The confidential notification is on file in the WRD office.

Tom turned the meeting over to Larry.

Pro Ag Solutions

- Discussion was held regarding the late spraying done by Pro Ag Solutions.  The WRD will invite Pro Ag Solutions to the next meeting to discuss options.

The board reviewed the bill from Apex Engineering, Bryon made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Rinke-Noonan.  Devin made the motion, seconded by Tom to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Mike Coleman Construction.  Bryon made the motion, seconded by Devin to pay this bill.  All voting aye, motion carried.

The board reviewed the bill from Pro Ag Solutions.  Tom made the motion, seconded by Chad to pay this bill.  All voting aye, motion carried.

The following bills were allowed and ordered paid:

#6775 Larry Skiftun-per diem, mlge & exp				$537.24

#6776 Tom Deede-per diem, mgle & exp				  173.40

#6777 Bryon Brynjulson-per diem, mlge & exp			  207.46

#6778 Devin Long-per diem, mlge & exp				  178.64

#6779 Chad Reimche-per diem, mlge & exp				  179.95

#6780 Tammy Roehrich-Salary					1385.25

#6781 Wells Co-Ottertail share					    31.52

#6782 Rinke-Noonan-Legal Fees					  905.50

#6783 Apex Engineering-Engineering Services			4623.33

#6784 Void

#6785 Rinke-Noonan-add’l for #6770				  177.50

Drain Fund

#904 Apex Engineering-Engineering Services			3127.83

#905 Mike Coleman Construction- Drain #1				9068.86

#906 Pro Ag Solutions-Drain Spraying			         13,724.00

#907 Northern Plains Electric-Hurdsfield Power		                90.00

Approved: 						Attest: